Schedule for August 2020, Week 1 (3rd-7th)
Review for July(4th Week)
Review for July
August Week 1 To-Do List

---
Review for July (week 4)
- Chilaka
  - Report Pending
- Hannah
  - Sequence Reminder except task reminder ajax
- Johnson
  - GPP Backend & Manager dashboard (Sequentia) Except Frontend
- Peter
  - Sale evaluation tool & Demo Request

---
July Month review
- SEQUENTIA
- GPP(Initated Mid-Month)
- RUBYHIRING (FRONTEND)
- SALES EVALUATION TOOL
- RUBYHUB (EXTRA)

---
WORK FOR THE WEEK
- Chilaka
  - RubyHiring
    - Employer Resgistration form and call to the form
    - Candidate create portifolio view
    - Candidate edit portifolio view
    - Admin view for Candidate portifolio with search
    - Admin view for Employmers & Employers request with search
    - Redesign of login and registration page
    - Fix links on rubyhiring
    - Handle mobile responsiveness on RubyHiring
    - Handle mobile reponsiveness on sales evaluation tool ………… Paramount
    - Dymnamic client testimonial on home page
    - Social links and top job display

---
Continuation
- Hannah
  - Sequence Rules and conditioning
    - Any 7 from the available once in the present DB schema
    - Note the will be applicable for lead, contact & Deal
    - 3 condition on who leaves a sequence
      - For bounced
      - Unsubscribed if sequence type is email and contains subcription functionality
      - Replied

---
Continuation
- Johnson
  - GPP Frontend responsiveness
    - All pages
    - Chat CTA
  - Consume Backend data
    - Dummy shopping
    - Order Placement
    - File upload
  - Sequentia(Possible to handle)
    - Generic email
    - Activities shortcut